Fahad Nazir

Developer Hub corporation

# Project: OrangeHRM Web Application Testing

SQA__Week2_Task1 : Test Plan Document

Table of Contents

Test Planning and Advanced Testing	2

1 Test Plan Document	2

1.1 Objective	2

1.2 Scope	2

1.2.1 In Scope	2

1.2.2 Out of Scope	2

1.3 Testing Approach	2

1.3.1 Testing Types	2

1.4 Resources Required	3

1.5 Test Environment	3

1.6 Entry Criteria	3

1.7 Exit Criteria	3

1.8 Testing Schedule	4

2 Black-Box Testing Report	4

2.1 Boundary Value Analysis (BVA)	4

2.1.1 Scenario: Username Field Length	4

2.1.2 Scenario: Password Field Length	4

2.2 Equivalence Partitioning (EP)	5

2.2.1 Username Field	5

2.2.2 Password Field	5

### Test Planning and Advanced Testing

# 1 Test Plan Document

## 1.1 Objective

The objective of this testing activity is to verify that the OrangeHRM web application functions correctly, meets user requirements, and provides a consistent user experience across different browsers. Testing will focus on validating login functionality, password reset, dashboard accessibility, navigation, and user interface behavior.

## 1.2 Scope

### 1.2.1 In Scope

- Login functionality

- Forgot Password functionality

- Dashboard access

- Navigation menu

- Logout functionality

- Input field validations

- Browser compatibility testing

- Black-box testing techniques

### 1.2.2 Out of Scope

- Source code review

- Performance testing

- Security testing

- Database testing

- Mobile application testing

## 1.3 Testing Approach

The testing process will follow a Manual Black-Box Testing approach.

### 1.3.1 Testing Types

#### 1.3.1.1 Functional Testing

Verify that application features work according to requirements.

#### 1.3.1.2 User Interface Testing

Validate layout, buttons, labels, forms, and responsiveness.

#### 1.3.1.3Compatibility Testing

Verify functionality across:

- Google Chrome

- Mozilla Firefox

- Microsoft Edge

#### 1.3.1.4 Retesting

Retest defects identified during Week 1 after applying fixes.

## 1.4 Resources Required

| Resource | Purpose |
| --- | --- |
| OrangeHRM Demo Site | Test Application |
| Laptop/Desktop | Test Execution |
| Internet Connection | Access Application |
| Google Sheets | Documentation |
| Browser (Chrome) | Compatibility Testing |
| Browser (Firefox) | Compatibility Testing |
| Browser (Edge) | Compatibility Testing |

Table 1 : Resources Required

## 1.5 Test Environment

| Component | Configuration |
| --- | --- |
| Application | OrangeHRM Demo |
| OS | Windows 10/11 |
| Browser 1 | Google Chrome |
| Browser 2 | Mozilla Firefox |
| Browser 3 | Microsoft Edge |
| Internet | Stable Broadband Connection |
| Test Data | Admin / admin123 |

Table 2 : Test Environment

## 1.6 Entry Criteria

Testing will begin when:

- Application is accessible

- Test environment is ready

- Test cases are prepared

- Required browsers are installed

- Test credentials are available

## 1.7 Exit Criteria

Testing will be considered complete when:

- All planned test cases are executed

- Critical defects are reported

- Compatibility testing is completed

- Retesting is completed

- Final reports are prepared

## 1.8 Testing Schedule

| Activity | Duration |
| --- | --- |
| Test Plan Preparation | Day 1 |
| Black-Box Test Design | Day 2 |
| Functional Testing | Day 3 |
| Compatibility Testing | Day 4 |
| Bug Retesting | Day 5 |
| Report Preparation | Day 6 |
| Final Review | Day 7 |

Table 3 : Testing Schedule

# 2 Black-Box Testing Report

## 2.1 Boundary Value Analysis (BVA)

### 2.1.1 Scenario: Username Field Length

Assumption:
Minimum Length = 5
Maximum Length = 40

| Test Case ID | Input Length | Expected Result |
| --- | --- | --- |
| BVA_001 | 4 | Reject |
| BVA_002 | 5 | Accept |
| BVA_003 | 6 | Accept |
| BVA_004 | 39 | Accept |
| BVA_005 | 40 | Accept |
| BVA_006 | 41 | Reject |

Table 4 : Boundary Value Analysis (BVA) Username Field

### 2.1.2 Scenario: Password Field Length

Assumption:
Minimum Length = 8

| Test Case ID | Input | Expected Result |
| --- | --- | --- |
| BVA_007 | 7 Characters | Reject |
| BVA_008 | 8 Characters | Accept |
| BVA_009 | 9 Characters | Accept |

Table 5: Boundary Value Analysis (BVA) Password Field

## 2.2 Equivalence Partitioning (EP)

### 2.2.1 Username Field

#### 2.2.1.1 Valid Partition

- Admin

- HRManager

#### 2.2.1.2 Invalid Partition

- Empty value

- Special characters only

- Spaces only

| Test Case ID | Input | Partition | Expected Result |
| --- | --- | --- | --- |
| EP_001 | Admin | Valid | Login Successful |
| EP_002 | HRManager | Valid | Login Successful |
| EP_003 | "" | Invalid | Validation Message |
| EP_004 | @@@@@ | Invalid | Error Message |
| EP_005 | Spaces Only | Invalid | Error Message |

Table 6 :Equivalence Partitioning (EP) Username Field

### 2.2.2 Password Field

#### 2.2.2.1 Valid Partition

- Correct Password

#### 2.2.2.2 Invalid Partition

- Empty Password

- Wrong Password

| Test Case ID | Input | Partition | Expected Result |
| --- | --- | --- | --- |
| EP_006 | admin123 | Valid | Login Successful |
| EP_007 | Blank | Invalid | Validation Message |
| EP_008 | abc123 | Invalid | Error Message |

Table 7 : Equivalence Partitioning (EP) Password Field